During this iteration we have had trouble with setting up meeting because of our differing schedules, when we did find time for meeting, they went smooth and were productive. A solution for this is we are becoming more active with chat boards and better managing our schedules.

With learning the languages that are necessary for the project has been more of a challenge then we anticipated. We are helping each other learn what we get and already know to make progress smoother.

We overestimated how much work we could get done on the project with all the other coursework being that it is around midterm time for other classes. We now have a better grasp on what we need to do and how much we can cover in this time frame.

When we did find time for meeting, they went smooth and were productive.